# STRUCTURE OVERVIEW (L0)

L0 – Enterprise Architecture

- Governance & Leadership

- Portfolio & Investment Lifecycle

- Leasing & Revenue Management

- Governed Facility Management

- Capital Projects & Development

- Performance & Reporting

- Risk & Compliance

- Finance & Commercial Controls

- IT, Data & SAP Governance

- HR Interface & Organizational Model

- AI Knowledge HUB & Digital Governance

# 1. GOVERNANCE & LEADERSHIP POLICY

(ISO 55001 Clauses 4 & 5)

## 1.1 Purpose

To establish governance architecture ensuring disciplined asset lifecycle control and value preservation.

## 1.2 Governance Structure

| Body | Mandate | Authority Level |
| --- | --- | --- |
| Board | Strategy, >5M LE approvals | Final |
| AMC | Investment & CapEx 1–5M | Operational |
| FMB | FM SLA governance | Operational |
| Audit & Risk | Risk oversight | Independent |
| CEO | Execution accountability | Executive |

## 1.3 Delegation of Authority (DoA)

| Transaction | <1M | 1–5M | >5M |
| --- | --- | --- | --- |
| CapEx | Asset Mgr | AMC | Board |
| Acquisition | AMC | AMC | Board |
| Lease Deviation | Asset Mgr | AMC | Board |

# 2. PORTFOLIO STRATEGY & INVESTMENT POLICY

(ISO 55001 Clause 6 – Planning)

## 2.1 Strategic Objectives

- ROA ≥ 8%

- Asset growth 10–15%

- Occupancy ≥ 95%

- NOI growth ≥ CPI+3%

## 2.2 Asset Classification

| Category | Definition |
| --- | --- |
| Core | Stable cashflow |
| Value Add | Improvement potential |
| Opportunistic | Redevelopment |

## 2.3 Annual Portfolio Review Procedure

- Review financial performance

- Review market conditions

- Risk assessment

- Hold/Sell decision

- Capital reallocation

### FORM – Portfolio Review Template

| Asset | NOI | ROA | Risk Rating | Hold/Sell | CapEx Plan |

# 3. OPPORTUNITY MANAGEMENT PROCEDURE

## 3.1 Steps

- Log opportunity

- Screening checklist

- Financial modeling

- Risk pre-check

- AMC approval

### FORM – Investment Screening Form

| Field | Entry |
| --- | --- |
| Asset Name |  |
| Location |  |
| Asset Type |  |
| Asking Price |  |
| Expected IRR |  |
| Strategic Fit |  |
| Risk Summary |  |
| Recommendation |  |

# 4. ACQUISITION & DUE DILIGENCE POLICY

## 4.1 DD Streams

- Financial

- Legal

- Technical

- Environmental

- Commercial

## 4.2 Gate Model

| Gate | Description | Approval |
| --- | --- | --- |
| G1 | LOI | AMC |
| G2 | DD Completion | AMC |
| G3 | Investment Memo | Board |
| G4 | Closing | CEO |

### DD Checklist Template

| Item | Status | Notes |
| --- | --- | --- |
| Title verified |  |  |
| Zoning compliant |  |  |
| Structural integrity |  |  |
| Financial model validated |  |  |
| Environmental clearance |  |  |

# 5. STRATEGIC ASSET PLAN (3–5 YEAR)

## Required Sections

- Asset overview

- Market analysis

- Leasing strategy

- CapEx roadmap

- Risk mitigation

- Exit triggers

### SAP (System) Mapping

| Process | SAP Module |
| --- | --- |
| Asset Creation | FI-AA |
| CapEx | PS |
| Maintenance | PM |
| Leasing | RE-FX |
| Reporting | SAC |

# 6. LEASING & REVENUE MANAGEMENT POLICY

## 6.1 Leasing Lifecycle

Lead → Screening → Credit → Legal → Contract → Billing → Collection → Renewal

## 6.2 KPIs

| KPI | Target |
| --- | --- |
| Occupancy | ≥95% |
| Retention | ≥85% |
| AR Aging | <60 days |

# READY-MADE LEASING AGREEMENT TEMPLATE

## COMMERCIAL LEASE AGREEMENT

Between:
RAM Real Estate Asset Management ("Landlord")
And
[Tenant Name] ("Tenant")

### 1. Premises

Landlord leases to Tenant Unit No. ___ at [Property Name].

### 2. Term

Commencement Date: ___
Lease Term: ___ Years

### 3. Rent

Base Rent: ___ LE/month
Escalation: ___% annually

### 4. Security Deposit

Equivalent to ___ months.

### 5. Maintenance Charges

CAM Charges: ___ LE/m²

### 6. Permitted Use

Commercial office / Retail / etc.

### 7. Default

Failure to pay >30 days = default.

### 8. Termination

Subject to 90-day notice.

### 9. Governing Law

Arab Republic of Egypt.

Signatures:

Landlord: _______
Tenant: _______

# 7. GOVERNED FACILITY MANAGEMENT POLICY

(ISO 41001 aligned)

## 7.1 Scope

Hard Services + Soft Services.

## 7.2 Preventive Maintenance Procedure

- Annual PM Plan

- Monthly schedule

- SAP PM Work Order

- Vendor execution

- Inspection

- Closure

### PM Schedule Template

| Asset | System | Frequency | Last Done | Next Due |

### Work Order Template

| WO No | Asset | Issue | Priority | SLA | Status |

# READY-MADE FM SLA CONTRACT TEMPLATE

## FACILITY MANAGEMENT SERVICE LEVEL AGREEMENT

Between:
RAM Real Estate Asset Management
And
[FM Vendor Name]

### 1. Scope of Services

- Preventive Maintenance

- Corrective Maintenance

- Emergency Response

- HSE Compliance

### 2. Service Levels

| Service | SLA Target |
| --- | --- |
| Critical Breakdown | 30 min response |
| High Priority | 4 hours |
| Medium | 24 hours |
| Low | 5 days |

### 3. Performance KPIs

| KPI | Target |
| --- | --- |
| PM Compliance | ≥98% |
| First Fix Rate | ≥85% |
| SLA Compliance | ≥95% |

### 4. Payment Terms

Monthly fee: ___ LE
Penalty for SLA breach: ___%

### 5. Audit Rights

RAM may audit vendor performance quarterly.

### 6. Termination

90-day notice or immediate termination for gross negligence.

# 8. CAPEX & PROJECT GOVERNANCE

## Gate Structure

Concept → Business Case → Execution → Closeout

### CapEx Request Template

| Field | Entry |
| --- | --- |
| Project Name |  |
| Estimated Cost |  |
| IRR |  |
| Strategic Justification |  |
| Risk Assessment |  |
| Approval Level |  |

# 9. PERFORMANCE MANAGEMENT POLICY

## Dashboard Structure

| Category | KPI |
| --- | --- |
| Financial | ROA |
| Financial | EBITDA |
| Operational | Occupancy |
| FM | PM Compliance |
| Risk | Audit Closure |

# 10. RISK & COMPLIANCE POLICY

## Risk Register Template

| Risk ID | Description | Impact | Likelihood | Mitigation | Owner |

# 11. DISPOSAL POLICY

## Steps

- Justification

- Independent valuation

- AMC review

- Board approval

- Asset retirement in SAP

### Disposal Approval Form

| Asset | Valuation | Method | Financial Impact | Approval |

# 12. FINANCE & COMMERCIAL CONTROLS

- Budget approval

- Cost center governance

- Procurement policy

- Vendor prequalification

# 13. IT & SAP GOVERNANCE

- Master data dictionary

- Transaction mapping

- Access control

- Audit logging

# 14. HR INTERFACE (GROUP MANAGED)

- Workforce planning

- Competency matrix

- Performance alignment

# 15. AI KNOWLEDGE HUB POLICY

- Central policy repository

- AI-powered search

- Workflow automation

- KPI anomaly detection

# SOURCES & STANDARDS REFERENCED

- ISO 55001 – Asset Management Systems

- ISO 41001 – Facility Management Systems

- COSO Internal Control Framework

- SAP S/4HANA Best Practice Guides

- Institutional REIT Governance Models

- IFRS (for asset accounting)